CSE 341 Final project Proposal

# General Info

Parker Jones

Wagging Tails Adoption API

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

For my final project, I plan to build the Wagging Tails Adoption API. The purpose of this API is to help manage a dog adoption process between shelters and adopters. The API will let users view dogs, create adoption applications, and track the status of those applications. It will also allow staff/admin users to manage dog listings and update application decisions. I chose this topic because it is realistic, useful, and gives me enough complexity to meet the course requirements.

## How will your API utilize a login system?

My API will use OAuth for login and user management. Users will sign in with a provider (such as GitHub), and then the app will identify who they are and what role they have. I will use role-based authorization so that regular users can do adopter actions, while shelter/admin users can do management actions. Protected routes will require authentication, and restricted routes will also require the correct role.

## What database will you use?

I will use MongoDB Atlas with Mongoose in my Node.js/Express project.

## How will the data be stored in your database?

I will store data in at least four collections: users, dogs, shelters, applications.

The dogs collection will include more than 7 fields (for example: name, breed, age, size, status, shelterId, vaccinationStatus, description, and intakeDate). This structure supports the assignment requirements and makes relationships clear between shelters, dogs, and applications.

## How would a frontend be able to manage authentication state based on the data you provide?

The frontend can manage auth state by calling an endpoint like GET /auth/me. That response will tell the frontend whether the user is logged in and include user information such as id and role. If a user is not authenticated, the API will return 401. If authenticated but not authorized, it will return 403. This gives the frontend a clear way to show or hide protected features.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

Sensitive data includes user account details, role permissions, and adoption application information. To secure the app, I plan to implement: OAuth authentication, Role-based authorization middleware, Validation for POST/PUT requests, Proper error handling without exposing internal details, Environment variables for secrets, CORS and common Express security middleware

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

I will use a layered structure to keep the project organized and maintainable: routes, controllers, models, middleware, db, tests, swagger/openapi docs

This organization helps separate responsibilities, makes testing easier, and makes the code easier to maintain as features grow.

## What are potential stretch challenges that you could implement to go above and beyond?

Possible stretch goals include: Filtering and pagination for dog listings, Favorites list for adopters, Advanced search options, Audit history for application status changes, Additional reporting endpoints for shelters

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project.

Wagging Tails Adoption API endpoint plan:

- auth

- GET /auth/login

- GET /auth/callback

- GET /auth/me

- POST /auth/logout

- users

- GET /users

- GET /users/{userId}

- POST /users

- PUT /users/{userId}

- DELETE /users/{userId}

- dogs

- GET /dogs

- GET /dogs/{dogId}

- POST /dogs

- PUT /dogs/{dogId}

- DELETE /dogs/{dogId}

- shelters

- GET /shelters

- GET /shelters/{shelterId}

- POST /shelters

- PUT /shelters/{shelterId}

- DELETE /shelters/{shelterId}

- applications

- GET /applications

- GET /applications/{applicationId}

- POST /applications

- PUT /applications/{applicationId}

- DELETE /applications/{applicationId}

This endpoint list gives me complete CRUD coverage across my core collections and includes authentication routes I can document in Swagger at /api-docs for the next phase of the project.

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Heroku - API DOCUMENTATION is complete and available at route ‘/api-docs’ - Set up the base Node.js + Express project. - Connect the project to MongoDB Atlas and verify the database connection works. - Create initial models for users, dogs, shelters, and applications. - Build the first set of CRUD routes (focus on GET and POST first). - Start Swagger documentation and make sure /api-docs is available. - Deploy the first working version to Render. |
| Week 06 Tasks | - Complete all remaining CRUD routes (PUT and DELETE included) for all main collections. - Add request validation and consistent error handling for all routes. - Implement OAuth login flow and role-based authorization middleware. - Protect routes that should require authentication. - Write unit tests for all GET routes. - Seed test data and verify endpoint behavior in Postman or REST Client. |
| Week 07 Tasks | - Finalize and polish Swagger/OpenAPI documentation for all routes. - Re-test the deployed Render API and confirm /api-docs is fully functional. - Fix any remaining bugs related to auth, validation, or deployment. - Record a 5 to 8 minute demo video showing routes, authentication, database updates, and docs. - Upload the video to YouTube. - Submit Canvas links: GitHub repo, Render URL, and YouTube video. |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single) Parker Jones

- HTTP POST Parker Jones

- HTTP PUT Parker Jones

- HTTP DELETE Parker Jones

- Node.js project creation Parker Jones

- Create git repo and share with group

- MongoDB setup Parker Jones

- API Swagger documentation for all API routes Parker Jones

- Video presentation of node project, all routes functioning, mongoDB data being modified, and API documentation. Parker Jones

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

My main risks are:

- Solo workload taking longer than expected

- OAuth integration challenges

- Deployment/debugging delays

- Testing and documentation taking more time than I plan

## How will you mitigate or overcome these risks?

To reduce risk, I will:

- Prioritize rubric requirements first

- Keep a strict MVP scope before adding stretch features

- Work in weekly milestones with checkpoints

- Deploy and test incrementally instead of waiting until the end

- Leave buffer time in Week 07 for final fixes and submission tasks